## Slide 1
May, 2017
Credit Suisse - CDA
Automation Strategy

## Slide 2: CDA – Overview & Plan
Automation Status
Automation Plan
Current Automation State :
  Automation presence in 9 Applications out of 37
  In multiple applications under CDA space, 39% Automation is achieved by April 2017
Potentials new TC design scope is present in 8 applications
Automation feasibility check and tool evaluation is in progress for 7 applications
No dedicated Resource is allocated for Automation
Most of the application are automated using Selenium Bounty Framework and Selenium-Cucumber
Automation maturity includes UI (Web), Backend and API
8 New Applications are ready to initiate script automation.
Automation Plan for 18 months:
Targeting around 86% Automation by end of 18 month
Priorities are identified & planed in Waves (I, II and III)
  Wave-I – Automations can be started with combination -Core automation team & Existing QA team.
  Wave-II would be started after completion of Wave –I items
100 % Utilization / execution of Automated suites.
100 % Workforce Transformation to adapt Automation skillset.
Overnight automation execution.
  Bi-Annual Milestones are planned.
  CI enablement
Automation Maturity Progression
Chart: 
Current State | 0.39
6 Month | 0.51
12 Month | 0.69
18 Month | 0.86
  Automation Coverage to 86% by end of 18 month
  15% reduction in regression window time (Cycle time)
  Decrease of repetitive manual efforts in the equivalent of 6-7% (in it’s first year of operation) by increasing automation coverage.
  Lower cost per created TC vs baseline (transformation cost baseline) by 10%-20%
  Lower cost per maintained TC (ST past 6 months data) by 10%-20%
Increasing
Test Coverage
Increasing Automation Maturity
Reduction in Regression window time
Automation Skill Upliftment
II
IV
III
I
CI/CD Implementation
V
Overnight Test Execution Maturity
VI
Goals
Objectives

## Slide 3: Automation Road-Map - Controls
78%
Current State
15%
6 Month
38%
12 Month
62%
18 Month
85%
Automation Maturity Progression (Controls):
Jun-Dec 2017
Jan-Jun 2018
July-Dec 2018
My Supervision
Volcker Reporting
Supervisory Dashboard
Trader Mandate
Supervisory Checklist
27%
Wave 1
Wave 2
Wave 3
95%
0%
0%
0%
100%
64%
100%
100%
38%
32%
71%

## Slide 4: Automation Road-Map - Client
Current State
27%
6 Month
45%
12 Month
64%
18 Month
83%
Automation Maturity Progression (Client):
Jun-Dec 2017
Jan-Jun 2018
July-Dec 2018
DCL
Client 360
EQ Dashboard
SGC
UCM
33%
Wave 1
Wave 2
15%
8%
52%
50%
100%
64%
100%
41%
46%
STREAM Plus
71%
Other Vendors
Knowledge Transition
Service Definition
& Pilots
78%
86%
82%
73%
64%
63%
23%
10%
56%
54%
Automation to begin after completion of Priority#1 items

## Slide 5: Automation Road-Map - Regulatory
Current State
60%
6 Month
70%
12 Month
81%
18 Month
91%
Automation Maturity Progression (Regulatory):
Jun-Dec 2017
Jan-Jun 2018
July-Dec 2018
ProPL
SSTP
RRP
Ops Risk Loss
60%
Wave 1
Wave 2
?
?
?
%
71%
70%
91%
81%
Data Not available

## Slide 6: CDA – 3 T’s (Team, Tools & Technologies)
QA Team
Test Execution (Regression)
Test Script Maintenance
Result Analysis & Reporting
Automation Core Team
Feasibility Analysis
Test script automation
Framework Implementation
Assumptions
For any additional Regression Scope, we may need to perform feasibility analysis.
3 additional FTE (1 each for Client, Control & Regulatory) dedicated for automation along with existing QA resource would be needed to achieve automation targets.
To Achive automation targets, existing resources should not move frequently to other projects.
First 6 month would also involve Knowledge Transitioning from other vendors where Cognizant does not have presence.
Dedicated SDET for regression suite automation
Tools & Technology
Selenium Bounty framework
Selenium (Java)
Cucumber
Teamcity - CI
JIRA
HP ALM
Application Technology
ExtJS
.NET
Oracle
Tableau
Camel
Solar
Angular JS
Siebel
Java
Automation Scope
UI (Web)
DB
API
Silverlight
Oralight
Hadoop
JEE7
Tools/Framework

## Slide 7: Potential Benefits By End Of 2018
Cycle Time Reduction / Regression window time reduction
- CI enablement to execute Sanity/Regression after every Build/Drop deployments.
- achieving multiple execution cycles in one release
Increase in Automation Coverage
- to increase Functionality Coverage
- to increase overall Regression Coverage to 86%
Optimizing regression test pack
Pro-active analysis to identify new automation candidates.
15 %
Cycle time reduction per release
86 %
Increase in coverage
Benefits can be acknowledged before year end on – increase in coverage, Regression window time reduction etc.
Regression Automation, will lead to benefit maximum on Regression Cycle time.
FTE reduction can be initiated, when maximum coverage is achieved and QA team is enabled with necessary automation skills.
Notes
Approximate %
FTE Reduction
- with increased automation coverage, expected QA test cycle get executed before timeline.
- which lead to reduce FTE during course of time
~10 %
FTE Reduction
Increase in Automation Leverage
- increasing Automation Leverage - via Remote / Distributed execution.
- CI/CD implementation will leverage automation across – Dev phase – during Unit Testing / White box testing.
- CI/CD will enable early defect for Dev team.
Increase in leverage

## Slide 8: Thank You

## Slide 9: CDA Automation - Vision